Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date |  |
| --- | --- |
| Team ID |  |
| Project Name |  |
| Maximum Marks |  |

Product Backlog and Sprint Schedule

This table breaks down your work into manageable Sprints and User Stories.

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Model Training | USN-1 | As a developer, I can implement Keras callbacks (ModelCheckpoint, EarlyStopping) to save the best weights. | 3 | High | User |
| Sprint-1 | Evaluation | USN-2 | As a developer, I can plot training/validation accuracy and loss curves using Matplotlib to monitor overfitting. | 2 | High | User |
| Sprint-2 | Backend API | USN-3 | As a user, I can upload a leaf image to the /predict endpoint via a POST request. | 5 | High | User |
| Sprint-2 | Security | USN-4 | As a system, I can use secure_filename to prevent malicious file uploads. | 2 | Medium | User |
| Sprint-3 | UI/UX | USN-5 | As a user, I can view the diagnosis and the uploaded image on a dedicated /result page. | 3 | Medium | User |
| Sprint-3 | Cleanup | USN-6 | As a system, I can automatically delete temporary files from the upload folder after prediction to save space. | 1 | Low | User |

Project Tracker & Velocity

This tracks your progress and calculates how fast you are completing tasks.

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 5 | 5 Days | 02 Mar 2026 | 06 Mar 2026 | 5 | 06 Mar 2026 |
| Sprint-2 | 7 | 6 Days | 09 Mar 2026 | 14 Mar 2026 | - | - |
| Sprint-3 | 4 | 4 Days | 16 Mar 2026 | 19 Mar 2026 | - | - |

Velocity Calculation

Based on your Sprint-1 data:

- Total Points: 5

- Duration: 5 Days

- Average Velocity ($AV$):
$$AV = \frac{Total~Points}{Duration} = \frac{5}{5} = 1~point~per~day$$

Burndown Chart Strategy

A burndown chart will show the remaining "work left to do" (Y-axis) against "time" (X-axis).

- Goal: You start with 16 total story points.

- Progress: As you complete the Flask routes and UI, the line should move toward zero.

Reference for your Project

- Project Name: PlantCare AI - Disease Detection

- Core Logic: Integrated Flask with MobileNetV2 inference.